## Slide 1
ACCOMPLISHMENT REPORT
Revolving Fund Management App
A Flutter + Firebase app for managing company petty cash, releases, replenishments, audits, reports, and updates.
Prepared: June 18, 2026
Version 1.4.0+12
Spark-tier Firebase, no Cloud Functions

## Slide 2
Executive Summary
What was accomplished
Digital cash control
Replaced paper ledgers and chat-based proof handling with a structured fund workflow.
Auditable money movement
Every release, replenishment, adjustment, and cash count is traceable by user, amount, status, and time.
Ready for field use
Offline capture, sync recovery, self-hosted Android updates, and role-based access are built in.
Built a multi-company revolving-fund platform with admin, custodian, approver, CEO, and employee roles.
Implemented release-first request handling with proof photo, recipient signature, post-release review, dispute handling, and conflict resolution.
Completed replenishment, reporting, fund audit, notifications, profile, account management, and update workflows.
Codebase snapshot: 208 Dart source files, 137 test files, about 32k app lines and 16k test lines.

## Slide 3
Problem Addressed
Manual petty-cash handling creates avoidable risk
Paper notebooks make balances hard to verify in real time.
Receipt photos in chats are easy to lose and difficult to audit.
Approvals, releases, replenishments, and adjustments can drift apart.
Company data must stay isolated even when admins manage multiple companies.
Field staff need continuity when connectivity is unreliable.
The app answer
A controlled digital workflow where fund balances, proof, signatures, approvals, replenishments, and reports live in one company-scoped source of truth.
Exact centavos
Role gated
Audit ready

## Slide 4
Completed Application Scope
Functional modules now present in the app
Auth & Roles
Login, first-time admin setup, forced password change, role redirects.
Companies & Funds
Company setup, funds, assignments, budgets, balance adjustments.
Requests
Create, release, proof, signature, history, post-release review.
Replenishment
Draft, submit, approve/reject, partials, balance reset.
Dashboard
Live totals, utilization, low funds, pending work, recent activity.
Reports
Released and replenishment reports; PDF, CSV, Excel exports.
Fund Audit
Proof-of-cash counts, denominations, OCR parser, variance verdict.
Operations
Cloudinary config, OneSignal relay, offline sync, Android updates.
The result is not just a prototype screen set; it is a layered app with domain models, repositories, Firestore rules, indexes, and automated tests.

## Slide 5
User Roles Delivered
Role-specific permissions and landing experiences
Admin
Creates companies, funds, users; assigns funds; can operate workflows across companies.
Incharge
Custodian who creates requests, releases cash, replenishes, and records cash counts.
Approvers
Superior, manager, and CEO review released spend and sign off replenishments.
Employee
Basic company visibility without fund-management actions.
GoRouter redirects each signed-in user to the correct home and blocks foreign role routes.
Reports are limited to admin, CEO, and incharge roles.
Fund adjustment is limited to admin and CEO.
Fund audit creation is limited to incharge and admin, while same-company roles may view counts.
Permissions are mirrored in Firestore security rules for company-scoped access.

## Slide 6
Core Cash Workflow
Current release-first lifecycle
Created
Released
Reviewed
Replenish
Reset
→
→
→
→
Custodian records the request and releases cash with proof photo and recipient signature.
Approver acknowledges or disputes the already-released spend; disputes remain auditable.
Offline releases sync later; overdraft conflicts are routed to a resolution queue instead of silently deducting.
Replenishment restores the fund after approval and can handle full or partial line items.
The request state machine allows: created → released/rejected, released → acknowledged/disputed/replenished/conflict, conflict → released/rejected.

## Slide 7
Controls & Security
How the app protects money and tenant data
Exact money model
All amounts are integer centavos. Firestore fields use *Centavos names; no floating-point money math.
Guarded state machines
Request and replenishment transitions are encoded in Dart and Firestore rules.
Transactions
Balance-changing releases, replenishments, and adjustments re-read current server state before writing.
Company isolation
Every important document carries companyId and rule checks use same-company scoping.
Safe repository errors
Repositories return Result<T> and user-safe Failure types instead of leaking raw exceptions to UI.
Sensitive data care
Proof photos, signatures, emails, fund amounts, and dispute reasons stay out of logs and push bodies.

## Slide 8
Offline & Field Readiness
Designed for real operating conditions
Offline create and release capture are queued in an on-device outbox.
Proof photos and recipient signatures are stored locally until upload succeeds.
The sync engine drains on reconnect and can be triggered manually.
Optimistic balance reflects pending release intents without double-deducting money.
Conflict detection handles insufficient balance at sync time.
Operational outcome
Custodians can keep recording real-world cash activity even when the connection drops, while the app still waits for server-side validation before final money movement.
Outbox
Reconnect sync
Conflict queue

## Slide 9
Reporting & Audit Accomplishments
Traceability for management and finance
Released Requests
Period report for released cash, with pending-sync rows clearly labeled.
Replenishment Detail
Approved replenishments can be exported as summary or per-request line items.
Export Formats
PDF for printable review, CSV for simple transfer, Excel for native workbook analysis.
Cash Count Audit
Physical cash, outstanding requests, denominations, proof image, and variance verdict are recorded.
Dashboard
Real-time company totals, effective budget, available balance, utilization, and activity feed.
Low-Balance Visibility
Fund status and alerts help custodians replenish before cash runs out.

## Slide 10
Technology & Architecture Delivered
Maintainable implementation choices
Flutter app using Riverpod for dependency injection and state.
Feature-first layered structure: domain, data, and presentation.
Firebase Auth and Firestore backend on Spark tier.
Cloudinary unsigned uploads for proof images and signatures.
OneSignal push via Cloudflare Worker relay, keeping REST keys off-device.
Self-hosted Android APK publishing and in-app update checks.
Quality baseline
137 automated test files cover money, state machines, repositories, rules-adjacent behavior, controllers, sync, reports, and routing.
The app’s most important decisions are extracted into pure functions for focused unit tests.

## Slide 11
Measured Deliverables
Repository evidence as of June 18, 2026
208
Dart source files across core, services, routing, and feature modules.
137
Automated Flutter/Dart test files committed under test/.
32k+
Approximate app source lines in lib/.
16k+
Approximate test source lines in test/.
Version configured in pubspec.yaml: 1.4.0+12.
Application ID configured for Android releases: ph.com.brigada.revapp.
Firestore rules and composite indexes are part of the repository.
Setup documentation covers Firebase, Cloudinary, OneSignal relay, and self-hosted update publishing.
These counts are from the local repository snapshot used to create this report.

## Slide 12
Business Impact
What the accomplishment means for users
Faster fund operations: custodians can record, release, and replenish in one flow.
Better accountability: proof, signatures, status history, disputes, and audit counts are attached to records.
Cleaner management visibility: dashboards and reports reduce manual consolidation work.
Lower deployment cost: Firebase Spark tier plus Cloudflare Worker relay avoids Cloud Functions requirements.
More resilient field work: offline capture and reconnect sync reduce stoppage from weak connectivity.
Overall: the project has moved from a fund-tracking idea into a field-ready operational system.

## Slide 13
Recommended Next Steps
To move from completed build to rollout
Run a pilot with real custodians and approvers using a small number of active funds.
Deploy latest Firestore rules and indexes together before production data entry.
Confirm Android signing-key backups, FTP/HTTPS publish settings, and update manifest URL.
Prepare admin/user onboarding checklist and role-assignment process.
Review privacy handling for proof photos, signatures, reports, and exported files.
Collect pilot feedback on screens, wording, approval timing, and report formats.
This report was generated from the app repository and current source documentation.